**Customer meeting date to demo this iteration.**

We had a meeting with our clients, John Romero and Kelley Ragusa on 21st October for an hour to get feedback for our second iteration. They reviewed our second iteration, and we hosted the meeting to get feedback for second iteration. We have been in constant communication with our clients via slack and update them with the changes.   
They were impressed by the prototype that we showed and gave us the next set of features that they want to see in the product. They liked the UI, were happy with the search functionalities that we implemented.

**User stories implemented in this iteration.**

**Feature: Super search the data**

As the general/main admin,

So that I can find specific entries by word

I want to search for students, courses, etc.

**Feature: Upload data using csv**

As the main admin,

So that I can view/search/filter data

I want to store the data using csv

**Feature: Add student data**

As the main admin,

So that I can enter the user data through a form-like interface

I want to manually enter the student data

**Design diagram for this iteration.**

Please refer ./documentation/Fall2022/i2.tar in GitHub

Under i1, you will find “Entity\_Relationship\_Diagram.png”. It is the design diagram for this iteration.

**Any additional documentation related to the user stories, e.g., changes to lo-fi UIs.**

There are no changes to the user-stories

**If you were not able to implement all the stories that you initially chose for this iteration, please list which ones and why not.**

All the stories that we chose for this iteration were completed.

Add form data iteration is not completed. It’s a work in progress. The function of it is that after clicking on the “Add form” button, it would popup the modal which has fields to manually add student information. It would have the features like submit and cancel. Since the modal library is not coordinating well at the moment, popup form is not functioning.

**If you have changed any of your stories, please write a short description of the changes made and the reason behind the changes.**

There are no changes to the stories

**If you are working on a legacy project, please list any user stories that were rewritten, and code refactored.**

N/A

**Evaluations of your code and tests, such as SimpleCov and CodeClimate**

For the code coverage, please refer to ./documentation/Fall2022/i2.tar in GitHub

Under i2, you will find “Code\_coverage\_for\_Cybersec-cert-tracker.pdf”. It is the evaluations of our code and tests.

**Links to your Pivotal Tracker, GitHub repo, and Heroku deployment. Make sure these are up to date.**

**Pivotal Tracker**: https://www.pivotaltracker.com/n/projects/2598723

**GitHub repo**: https://github.com/ANUSKAPANT/CyberSec-Cert-Tracker

**Heroku**: <https://cybersec-cert-tracker.herokuapp.com/dashboard>

For testing: use these credentials

Email: [test@gmail.com](mailto:test@gmail.com)

Password: test123